COLLEGE PROJECT  /  PRODUCT RESEARCH  /  SOFTWARE REQUIREMENTS

# SCAMSHIELD

Competitor Research & Complete Web Application Blueprint

A practical, evidence-based specification for designing, building, testing, and presenting a trustworthy anti-scam website.

Research current as of 10 October 2026

Version 1.0  •  Intended audience: student developers, supervisor, evaluators

Recommended direction: a privacy-conscious, bilingual scam-checking web app that combines URL reputation, message risk analysis, optional screenshot OCR, explainable results, user reports, and actionable safety guidance.

## Decisions at a glance

| Decision | Recommendation |
| --- | --- |
| Product identity | Use “ScamShield” as a working title only; a Singapore government service already uses this name. |
| MVP channels | URL + pasted message + manual scam reporting; guest mode. |
| Priority differentiators | Bangla/English UX, explanations of red flags, local scam patterns, correction/appeal process. |
| Detection | Hybrid deterministic rules + vetted threat intelligence; optional ML after baseline tests. |
| Deployment | Responsive React/Next.js app, Python FastAPI or Node backend, PostgreSQL. |
| Claim discipline | Report “Known malicious / High risk / Caution / No known threat found / Unable to determine,” not “100% safe.” |

Research methodology: official vendor/product documentation, government sites, product support pages, standards, and dataset documentation. This is a desk-research comparison, not an independent hands-on test or security certification.

# Contents

01   Executive summary

02   Problem, users & market evidence

03   Scope, assumptions & research method

04   Competitor landscape: quick comparison

05   Detailed competitor profiles

06   Feature-by-feature competitive matrix

07   Product positioning & differentiators

08   Personas and core user stories

09   Complete functional feature backlog

10   User journeys and decision states

11   Information architecture and UI page specifications

12   Design system and content rules

13   System architecture and integrations

14   Detection engine and scoring strategy

15   Threat intelligence APIs and datasets

16   Machine learning approach and evaluation

17   Data model and database schema

18   REST API specification

19   Privacy, cybersecurity and abuse prevention

20   Moderation, reporting and appeals

21   Nonfunctional requirements and accessibility

22   Testing plan and acceptance criteria

23   MVP delivery roadmap and team plan

24   Budget, deployment and operations

25   Demo script, evaluation, and viva preparation

26   Risks, future roadmap and naming

27   Source register and evidence notes

Use Word’s Navigation Pane to jump between numbered headings. Evidence references [S##] resolve to the source register at the end. [Proposal] means a recommended feature, not an existing competitor feature.

# 01  Executive summary

ScamShield is proposed as a web-first anti-scam decision-support tool. A user pastes a link, suspicious message, or screenshot; the website generates a cautious risk assessment, shows concrete evidence and safety steps, and lets the user report or save the incident. It should work for guests, avoid collecting unnecessary personal data, and use plain language.

Why the opportunity exists: government apps, browser blockers, URL intelligence sites, chat-based scam assistants and incident reporting services solve different parts of the problem. A student team can combine the best user-facing patterns into one coherent portal, emphasizing local language support and transparent reasoning. This is a positioning hypothesis, not proof that competitors lack any given capability. [S03–S19]

## Project goals

G1. Give an actionable risk assessment for suspicious URLs and messages, with a clear “uncertain” state.

G2. Explain at least three observable signals when elevated risk is detected.

G3. Provide private-by-default workflows, useful safety advice and a reviewable user-report queue.

G4. Demonstrate an evaluated baseline model/rules engine on a labelled held-out dataset.

G5. Produce deployment, tests, diagrams, API docs and an honest limitations section for evaluation.

## Recommended release boundaries

| Release | What it includes | What it explicitly does not promise |
| --- | --- | --- |
| MVP / must-have | Guest URL/text checks, threat feed integration, risk explanation, user reports, moderated list, guides, admin basics. | Automatic phone/SMS blocking, guaranteed accuracy, universal caller identity. |
| V1 / stretch | Screenshot OCR, QR extraction, Bangla text rules, account dashboard, email alerts, verified evidence view. | Full deepfake analysis or production-grade fraud investigations. |
| Future / research | Browser extension, model monitoring, brand lookalike detection, community partnerships, safe sandbox analysis. | Capabilities unsupported by APIs, consent, cost or security controls. |

# 02  Problem, users & market evidence

A phishing link can look like a bank portal, a shopping order, a job application, or a payment request. A simple blacklist often misses new attacks; a language model alone can mistake a convincing scam for a real offer. Users need both threat data and an explanation of what to verify next. [S09, S10, S12]

APWG reported phishing attacks rose 10.1% in Q2 2026, with 425,808 attacks in June 2026; its reported SMS-based phishing volume rose 40% from Q1 to Q2. These are APWG’s tracked figures, not worldwide counts of all scams. [S01]

The FBI reported 1,008,597 IC3 complaints for 2025 and almost US$21 billion in reported losses; the figures relate to US complaints and should not be presented as Bangladesh-specific. [S02]

Singapore’s official ScamShield combines an app, helpline, scam resources and alert channels, validating a multi-channel support model. [S03, S04]

## Target users

Students: verify scholarship, tuition, internship, online earning, courier and exam-fee messages.

Families and first-time online shoppers: check shop links, offers and payment instructions.

Small online sellers: inspect suspicious buyer links and impersonation reports.

Moderators: review crowdsourced claims before they affect any public reputation label.

Supervisors/evaluators: see auditable results, metrics, limitations and architecture.

# 03  Scope, assumptions & research method

Scope: responsive website, not a phone security agent or law-enforcement reporting replacement. Geography: Bangladesh-first content, global URL detection where data sources permit. Language: English minimum; Bangla copy and message heuristics recommended. Devices: mobile and desktop browsers. Audience: educational pilot with a route to production after legal/security review.

Method: (1) verify current product feature claims from original vendors; (2) classify competitors by user workflow; (3) mark documentation-supported vs not-verified claims; (4) transform observed patterns into original product requirements; (5) validate feasibility against provider usage rules. “Not verified” never means “the competitor lacks it”. [S03–S27]

Important naming issue: “ScamShield” is already the official name of a Singapore government anti-scam service. Do not reuse government logos, branding, or claim affiliation. Conduct a separate name/domain/trademark clearance before a public launch. [S03, S04]

# 04  Competitor landscape: quick comparison

| Competitor / type | Documented strengths | Opportunity for student web product | Evidence |
| --- | --- | --- | --- |
| ScamShield (Singapore) • public service | App checks call/link/message, reports, blocking/filtering; 1799 helpline; guides and alerts. | Website-first interactive checker, Bangladesh-relevant support and custom education. | [S03–S05] |
| Bitdefender Scamio • AI assistant | Free chat-based checking for links, text, QR and screenshots; web and messaging channels. | Structured evidence cards, transparent rules, local reporting workflow. | [S06] |
| ScamAdviser • reputation | Website trust score from technical and feedback signals; website owners may challenge a score. | Combine reputation with message context and first-party reports. | [S07, S28] |
| VirusTotal • threat intelligence | URL/file analysis and aggregated scanner results; API for integrations. | Consumer-friendly plain-English results and next steps. | [S08] |
| Google Safe Browsing / Web Risk • infrastructure | Known-threat URL lists, privacy-aware hashed update methods. | Accessible user-facing layer with supplementary heuristics. | [S09, S10] |
| CheckPhish • URL sandbox | Live browser scan, screenshots, page/brand signals, lookalike-domain monitoring. | Lean MVP without live hostile-site rendering; optionally extend later. | [S12] |
| urlscan.io • analyst scanning | Remote scans, results, search; public, unlisted and private visibility. | Safer UI defaults around accidental disclosure of sensitive URLs. | [S11, S29] |
| Netcraft • browser protection | Real-time extension and user URL reporting. | Standalone website requiring no extension installation. | [S16] |
| Malwarebytes Browser Guard • browser | Blocks phishing, malicious sites, trackers; on-page Scam Guard Lite. | Text and report workflows plus locale-specific guidance. | [S17, S30] |
| Norton Genie • AI assistant | Scam guidance covering suspicious texts, email, links and images. | Student-built hybrid classifier with reproducible tests. | [S18] |
| Truecaller • caller identity | Caller ID and spam call identification/blocking in apps. | Community-number risk reports only; no identity/ownership promise. | [S19] |

Competitive opportunities are proposed product directions, NOT independent measurements of competitor weaknesses.

# 05  Detailed competitor profiles

## ScamShield — Singapore

Its official suite includes website, app, 1799 helpline and alerts; the app can check suspicious links/messages/numbers, submit reports and block/filter calls or SMS. Reports are reviewed, and its guide distinguishes app submissions from official police reports. [S03–S05]

Student-project implication.  Borrow: a clear “check / report / get help / learn” information architecture. Avoid: suggesting an ordinary website can read or block a phone’s calls and SMS. Also avoid lookalike public-service branding.

## Bitdefender Scamio

Free AI scam assistant available on web, WhatsApp, Messenger and Discord. It accepts descriptions, text, links, QR codes and screenshot images and returns analysis and advice; account sign-in is required. [S06]

Student-project implication.  Borrow: low-friction “paste or upload” entry. Differentiate with evidence provenance, confidence language, guest workflow and a moderation trail.

## ScamAdviser

Rates website trustworthiness using domain, technical and independent-reputation factors; provides a trust score and a mechanism for website owners to challenge a rating. Public methodology indicates many signals, not a single yes/no rule. [S07, S28]

Student-project implication.  Borrow: explain website signals; add an explicit appeals/corrections workflow. Do not pretend a number is a calibrated fraud probability.

## VirusTotal

Provides API access for URLs, file scans and historical detections. The public API limit is 4 requests/minute and 500/day and is not permitted in commercial products; premium products differ. [S08]

Student-project implication.  Borrow: multi-source evidence display. Treat external verdicts as individual indicators; design caching and quota degradation.

## Google Safe Browsing / Web Risk

Safe Browsing v5 provides non-commercial threat URL checks and list mechanisms; enterprise Web Risk is the commercial route. Google states unsafe-site data is not complete/error-free and Web Risk output has redistribution restrictions. [S09, S10]

Student-project implication.  Borrow: trusted known-threat detection, provider-attribution/usage checks and “no known threat” wording. Do not label a non-match “safe.”

## CheckPhish (Bolster)

Headless-browses submitted URLs to inspect screenshots, DOM, page content, logos and login forms; provides brand impersonation and URL checks. [S12]

Student-project implication.  Borrow: an optional higher-cost “deep scan” roadmap. Keep dangerous browsing off the app server; no autonomous direct fetch for MVP.

## urlscan.io

Submits remote URLs and retrieves reports; visibility may be public, unlisted or private. Public submissions can expose URLs; private scans require provider permissions/quotas. [S11, S29]

Student-project implication.  Borrow: scan provenance and timeline, but default to not submitting personal links to public third-party scans.

## Netcraft

Offers browser phishing protection and suspicious-site reporting. [S16]

Student-project implication.  Borrow: report-a-site UX. Build a future browser extension only after a working web product and permission review.

## Malwarebytes Browser Guard

Extension blocks scam/phishing and other web threats. Scam Guard Lite adds local on-device webpage analysis on supported Chrome systems. [S17, S30]

Student-project implication.  Borrow: layered safety and privacy; avoid falsely claiming on-device AI when running on servers.

## Norton Genie

AI-powered assistance flags suspicious email, messages, links, and images; its newer ecosystem integrations show the “ask whether this is a scam” workflow. [S18]

Student-project implication.  Borrow: conversational guidance as optional supporting UX; keep deterministic source checks separate from generative explanations.

## Truecaller

Known for app-based caller identification and spam/fraud protection. [S19]

Student-project implication.  Do not claim a web number lookup verifies ownership. Optional user reports should be moderated and show “community reports”, not legal accusation.

# 06  Feature-by-feature competitive matrix

Legend: Y = explicitly documented by cited official sources; P = partial or adjacent flow; ? = not verified by the sources reviewed; N/A = not the nature of that service. Do not interpret “?” as an absence.

| Feature | SG Shield | Scamio | ScamAdviser | VirusTotal | CheckPhish | Netcraft | Proposed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Link / URL check | Y | Y | Y | Y | Y | Y | P0 |
| Pasted suspicious message | Y | Y | ? | ? | ? | ? | P0 |
| Screenshot/image check | Y | Y | ? | P | P | ? | P1 |
| QR-code verification | ? | Y | ? | ? | ? | ? | P1 |
| Threat feed / reputation | Y | Y | Y | Y | Y | Y | P0 |
| Clear reasons & safety steps | Y | Y | Y | P | P | P | P0 |
| User scam reporting | Y | ? | P | P | ? | Y | P0 |
| Phone call auto-blocking | Y | N/A | N/A | N/A | N/A | N/A | Out |
| Browser real-time blocking | N/A | N/A | P | N/A | N/A | Y | P2 |
| Bangladesh-specific examples | ? | ? | ? | ? | ? | ? | P1 |
| Score correction / appeals | ? | ? | Y | ? | ? | ? | P1 |
| Reviewer/moderator workflow | Y | ? | P | ? | ? | P | P0 |
| Guest web first check | P | ? | Y | P | Y | ? | P0 |
| Export private report | ? | ? | ? | ? | ? | ? | P1 |

Sources: Singapore ScamShield [S03–S05]; Scamio [S06]; ScamAdviser [S07,S28]; VirusTotal [S08]; CheckPhish [S12]; Netcraft [S16]. The matrix is a research snapshot, not a complete functional audit.

# 07  Product positioning & differentiators

Proposed positioning statement: “Before you click, pay or reply, check the evidence.” Target: students and households needing an easy web checker. Value: understandable, privacy-conscious assessment of common digital scams, with a Bangladesh-oriented interface and verified reporting queue.

D1 — evidence-first results.  Show each triggered indicator, its source, time checked and severity, plus an explicit “what we could not verify” list.

D2 — bilingual experiences.  Translate the whole user journey into English and Bangla; maintain Bengali scam phrase examples rather than naively translating only UI buttons.

D3 — scam category guidance.  Adapt instructions to fake jobs, fake shops, financial impersonation, social-media account takeover, investment offers and QR/payment fraud.

D4 — transparent community reports.  Give reported items a pending/reviewed/confirmed/rejected status, reviewer notes and appeal route; prevent mob-based public accusations.

D5 — frictionless guest mode.  No sign-in required for basic URL/text checking; accounts only for saved history, watchlists and reports tracking.

D6 — clear uncertainty.  “No known threat found” is an evidence status, not a safety guarantee; one weak heuristic never becomes an automatic scam verdict.

# 08  Personas and core user stories

| Persona / scenario | Need | Acceptance signal |
| --- | --- | --- |
| Student receives fake scholarship URL | Check before giving NID/email or paying fee. | Input -> risk label -> reasons -> verified-domain verification advice. |
| Online shopper gets huge-discount store | Find domain reputation and suspicious sales pressure. | URL assessment with weak/strong evidence separated. |
| Parent receives Bangla bKash-like message | Paste original Bangla text and understand next action. | Unicode-aware text check; never ask for PIN or OTP. |
| Moderator reviews reported scam | Prevent false public allegations. | Review queue, evidence preview, status history and audit log. |
| Site owner disputes a false positive | Request correction without public exposure. | Appeal submitted, investigation state and recorded outcome. |
| Instructor evaluates project | Verify logic and performance. | Demo fixtures, tests, confusion matrix and reproducible instructions. |

## Core user stories

As a guest, I can paste a URL and receive an assessment without creating an account.

As a user, I can see what triggered each warning and what to verify independently.

As a user, I can submit an incident without publicly disclosing personal conversations.

As an admin, I can reject unproven claims and keep an immutable moderation event record.

As an investigator, I can compare automatic evidence with manual review, with audit timestamps.

# 09  Complete functional feature backlog

Priority key: P0 = essential MVP; P1 = strong extension; P2 = future/research. Effort is relative: S (small), M (medium), L (large). Each row describes a proposed requirement, not a tested capability.

| ID | Requirement / feature | Priority | Effort |
| --- | --- | --- | --- |
| F01 | Guest URL input, normalization, validation | P0 | S |
| F02 | Threat-list lookup and evidence tags | P0 | M |
| F03 | Safe error and unknown/outage state | P0 | S |
| F04 | Deterministic lexical URL red flags | P0 | M |
| F05 | Risk verdict + explanation + next steps | P0 | M |
| F06 | Copy/share sanitized scan summary | P0 | S |
| F07 | Paste suspicious text/message | P0 | S |
| F08 | Message rule analysis, Bangla/English basics | P0 | M |
| F09 | Scam category and tactics tags | P0 | M |
| F10 | Original message never public by default | P0 | S |
| F11 | Anonymous user scam report form | P0 | M |
| F12 | File-free evidence text with redaction prompts | P0 | S |
| F13 | Rate limits / anti-spam / CAPTCHA on reports | P0 | M |
| F14 | Admin sign-in and role-based access | P0 | M |
| F15 | Moderation queue + reject/approve/escalate | P0 | M |
| F16 | Audit log for review actions | P0 | M |
| F17 | Scam-awareness home and guides | P0 | S |
| F18 | About, limitations, privacy, report/help pages | P0 | S |
| F19 | Mobile-responsive design and keyboard access | P0 | M |
| F20 | API timeouts, caching and provider fallback | P0 | M |
| F21 | Automated tests / deployed demo / seed fixtures | P0 | M |
| F22 | Sign up, sign in, optional history | P1 | M |
| F23 | Private scan history and deletion | P1 | M |
| F24 | Image/screenshot upload with OCR | P1 | L |
| F25 | QR code image extraction | P1 | M |
| F26 | Bangla localization end-to-end | P1 | M |
| F27 | Report tracking through reference token | P1 | M |
| F28 | Flag false positive / correction appeal | P1 | M |
| F29 | Feedback “helpful / not helpful” | P1 | S |
| F30 | Saved tips and personalized safety checklist | P1 | S |
| F31 | Source confidence + freshness detail | P1 | M |
| F32 | User notification with opt-in verified alerts | P1 | M |
| F33 | Optional ML URL classifier | P1 | L |
| F34 | Optional ML text classifier | P1 | L |
| F35 | CSV admin export with PII minimization | P1 | M |
| F36 | Accessible category-based report wizard | P1 | M |
| F37 | Simple trend dashboard with minimum counts | P1 | M |
| F38 | Owner response and evidence-based appeal | P1 | M |
| F39 | Per-user opt-in watchlist of domains | P1 | M |
| F40 | Stale-result invalidation / recheck | P1 | S |
| F41 | Chrome extension Manifest V3 | P2 | L |
| F42 | Sandboxed live website page analysis | P2 | L |
| F43 | Visual brand clone / logo comparison | P2 | L |
| F44 | Passively identified fake-shop patterns | P2 | L |
| F45 | Sender authentication header checks | P2 | L |
| F46 | Audio/deepfake classification | P2 | L |
| F47 | Threat-map aggregated by scam category | P2 | M |
| F48 | Takedown coordination or partnerships | P2 | L |
| F49 | Federated/intelligent model updates | P2 | L |
| F50 | Native mobile call/SMS blocking | Out | L |

MVP cutline: F01–F21. To stay on schedule, implement P0 completely before starting OCR or ML. F50 is explicitly outside the website scope.

# 10  User journeys and decision states

## Journey A — URL

1.  User enters a URL; display hostname and warn that embedded credentials/tokens may be sensitive.

2.  Validate and canonicalize syntax; reject unsupported schemes, credentials in URL, localhost/private/reserved network targets if any network request would occur.

3.  Check cached known-threat intelligence; optionally call an authorized provider (no direct fetch in MVP).

4.  Compute transparent lexical/domain heuristics; combine evidence with provider freshness and uncertainty.

5.  Present category, risk level, reasons, source timestamps, limitations and next safe actions.

6.  Offer user feedback or report, without opening the suspicious link.

## Journey B — pasted message

1.  User pastes text (e.g., a fake tuition-fee request); app displays automatic redaction suggestions for phone/OTP/email details.

2.  Detect message language, links and tactics (urgency, upfront fee, password/OTP demand, impersonation, unrealistic reward).

3.  Cross-check extracted URLs if present and explain both message and URL evidence.

4.  Return risk guidance, including independent confirmation via official channels; never present a generated explanation as forensic proof.

## States every feature must handle

| State | UI copy concept | Behaviour |
| --- | --- | --- |
| Known malicious | “Known threat reported by a trusted source.” | High warning, show source/date; discourage visiting. |
| High risk / multiple signals | “Multiple warning signs detected.” | Reasons + steps, not claim a crime definitively occurred. |
| Caution / weak signals | “Use caution; verification needed.” | Explain evidence is inconclusive. |
| No known threat found | “No known threat found by the checks run.” | Explicitly state this is not an all-clear. |
| Could not determine | “We could not complete the check.” | Show missing provider/timeout; allow retry, never default to safe. |
| Report pending review | “Report received, not yet verified.” | Private queue; avoid publish/blacklist until reviewed. |

# 11  Information architecture and UI page specifications

## Proposed sitemap

Public: / (hero checker)  •  /check/url  •  /check/message  •  /report  •  /learn  •  /learn/[slug]  •  /help-if-scammed  •  /about  •  /methodology  •  /privacy  •  /terms  •  /appeal  •  /contact

Account (optional): /login  •  /dashboard  •  /dashboard/history  •  /dashboard/reports  •  /dashboard/settings

Admin: /admin  •  /admin/reports  •  /admin/cases/[id]  •  /admin/appeals  •  /admin/analytics  •  /admin/audit

| Page | Essential components and interactions |
| --- | --- |
| Home | Shield mark (original artwork); headline; URL/Text toggle; one CTA; trust/privacy explanation; how it works; recent vetted alerts; resources. |
| URL checker | Input; hostname preview; scan state; evidence chips; risk explanation; metadata time/source; “what to do”; report button. |
| Message checker | Large paste box, language hint, data redaction warning, evidence excerpts, extracted links, category and safety checklist. |
| Report incident | Category, suspicious URL or masked number, free-text summary, optional contact, consent, status tracking, abuse protection. |
| Learn | Searchable category cards: fake jobs, impersonation, OTP theft, counterfeit shops, social media, investments, QR phishing. |
| I was scammed | Stop contact; change affected passwords; contact payment provider via verified channels; preserve evidence; report to appropriate authorities. |
| Admin queue | Status filters, source, severity, duplicate grouping, assigned reviewer, original evidence in restricted view, action history. |
| Scan history (optional) | Private checks only; allow delete/download; avoid retaining full private URL querystrings or raw messages unnecessarily. |

## Result page visual hierarchy

Top banner: simple risk verdict and what it means, not a deceptively precise percentage.

Evidence block: strong indicators first; each reason shows a plain-language explanation and source.

Coverage line: which checks ran, which did not, when data was obtained.

Action block: “Do not share OTP / verify through official channel / report if necessary.”

Bottom: privacy note, correction/feedback and methodological limitations.

# 12  Design system and content rules

| Element | Recommendation |
| --- | --- |
| Typography | Readable sans-serif; 16 px body on mobile; visible hierarchy; Bangla-capable font fallback when localized. |
| Color | Navy/teal base; amber caution; red dangerous; green only for positive evidence and never “guaranteed safe”. |
| Layout | Mobile first; single primary task per screen; cards with generous whitespace; fixed scan CTA on mobile only if accessible. |
| Copy | Specific, compassionate, non-alarmist. Avoid “100% scam”, “100% safe”, “criminal” for unverified user reports. |
| Inputs | Visible labels, examples, pasted URL preview and clear button. Never auto-open unknown links. |
| Trust cues | Methodology page, timestamps, source attribution, privacy policy, no invented “government verified” badge. |
| Accessibility | Focus states, keyboard navigation, icons+text, contrast, 200% zoom support, progress announcements. [S25] |

## Example results copy

Known malicious:  “This URL appears on a reported threat list last checked [timestamp]. Do not enter passwords or payment details.”

Caution:  “We saw an unusual domain and urgent payment wording. These signals do not prove fraud. Verify with the organization’s official website.”

No known threat:  “No known threat was found in the sources we checked. New scams can be missed; verify before paying or sharing personal data.”

# 13  System architecture and integrations

Suggested architecture: Next.js/React UI → API service (FastAPI or Node) → validation & redaction → threat intelligence adapters + rules/model → verdict explanation service → PostgreSQL/cache → user/admin dashboards. Optional OCR worker handles images only after consent.

| Layer | Components | Key constraints |
| --- | --- | --- |
| Client | Next.js/React, Tailwind optional, i18n, client-side QR parser | Never fetch suspicious URL directly from user’s browser; encode output. |
| API | FastAPI (Python) or Nest/Express (TypeScript) | Validation, authentication, rate limits, response schemas. |
| Detection | Provider adapters, URL tokenization, rule engine, optional ML inference | Source evidence separation, timeout, false-positive handling. |
| Async worker | Queue + OCR + optional enrichment | Upload quarantining, file limits, idempotent jobs. |
| Persistence | PostgreSQL tables + short-lived Redis cache optional | Encrypted PII, retention TTL, indexes and audit records. |
| External services | Google Safe Browsing v5 (eligible non-commercial), PhishTank, OpenPhish (terms review) | Respect licences, quotas and privacy of submitted URLs. |
| Observability | Structured logs, health endpoint, metrics dashboard | Never log raw messages, full sensitive URLs, OTPs or API keys. |

## Logical data flow

1.  Browser sends input over HTTPS → API validates input and flags possible personal information.

2.  Request receives a job/scan ID; URL string normalized and optionally query/fragment removed for storage.

3.  Reputation adapters query providers only according to published permissions; cached responses are versioned.

4.  Rule engine scores separate indicators; optional ML supplies an independent risk signal.

5.  Fusion logic generates evidence list + uncertainty + action guidance.

6.  System saves minimal result metadata and returns risk verdict; report flow is separate and reviewed.

# 14  Detection engine and scoring strategy

## Evidence-based hybrid baseline

Separate known-threat evidence from heuristic suspicion: known-threat matches carry stronger weight than lexical patterns. The final score must be an internal ranking or triage score, not a mathematically calibrated probability unless calibration is proven on representative data.

| Signal family | Example indicators | Reliability guidance |
| --- | --- | --- |
| Threat intelligence | Matching a current known-phishing list entry | Strong if exact URL, source and timestamp match; stale data requires caution. |
| URL lexical | Confusing hostname, IP-literal host, punycode, abnormal subdomain count | Weak individually; common legitimate exceptions exist. |
| Brand impersonation | Official brand claim vs clearly different hostname | Medium when a maintained exact-brand allowlist exists. |
| Message tactics | Urgent payment, OTP request, threats, upfront job fee, prize claim | Contextual; do not classify from keywords alone. |
| Community reports | Multiple independent, reviewed reports | Strong only after deduplication and moderator verification. |
| Missing / failed checks | Provider unavailable, no DNS, unable to determine | Reduce confidence; never increase safety confidence. |

## Illustrative scoring algorithm (not calibrated)

Example: confirmed exact-match malicious feed => Known malicious; otherwise compute weighted suspicion points: impersonation +25, OTP demand +20, urgent demand +15, suspicious host features +5 to +15, multiple independent reviewed reports +20; cap total at 100. Return “High risk” for >= 65, “Caution” for 30–64, and “No strong indicator found” below 30, only after successful checks. These weights and thresholds are hypotheses to tune with test data—not externally validated fraud probabilities.

Use an additional evidence_quality field (high/medium/low), status for checks_completed, independent_source_count, and not_checked_reasons[]. Maintain rule_version and provider timestamps so a verdict is reproducible.

## Algorithm pseudocode

validate(input); classify_input_kind(); redact_or_warn_about_PII();

if exact_feed_match(active, reputable) -> known_malicious;

else compute_url_signals + text_signals + reviewed_report_signals;

combine weighted features; record evidence provenance and unavailable checks;

map to risk_band + “why” + next_safe_actions;

return verdict with limitations, generated_at and detection_version.

# 15  Threat intelligence APIs and datasets

| Provider | Relevant integration & limitations | MVP recommendation |
| --- | --- | --- |
| Google Safe Browsing v5 | Non-commercial use; threat URL checks and privacy-aware hash methods; attribution/warning rules. [S09] | Primary candidate for academic demo if terms apply. |
| Google Web Risk | Commercial alternative; results not redistributable; some missed or incorrectly flagged URLs. [S10] | Future if monetized; budget first. |
| PhishTank | URL status API with app key recommended and rate controls. [S13] | Optional additional exact-match reputation. |
| OpenPhish Community | Limited free feed, 12-hour updates and terms; premium 5-minute feeds. [S14] | Optional feed only after licensing review. |
| VirusTotal Public | 4/min and 500/day; forbidden for commercial product integration. [S08] | Demonstration/research only if eligible; avoid runtime dependency. |
| urlscan.io | Submit URLs for remote scan; public/unlisted/private disclosure and quotas matter. [S11,S29] | Not needed for MVP; remote-deep-scan future. |
| URLhaus | Malware distribution URLs (not a general phishing list); some data needs account/auth key. [S15] | Optional malware signal; do not mislabel as phishing feed. |
| UCI PhiUSIIL | 235,795 samples; 54 features; phishing vs legitimate labels, CC BY 4.0. [S24] | Offline training/evaluation dataset; never claim real-time threat intelligence. |

Privacy note: full URLs may contain email addresses, auth tokens or other private query parameters. Never automatically submit those to a public remote scanner. Check the provider’s data-handling and licensing terms before connecting an API. [S11, S10]

## Provider adapter contract

Each adapter returns {provider_name, verdict: malicious|not_listed|unknown|error, match_type, checked_at, expires_at, raw_evidence_reference} and never passes a non-match off as an approved-safe status. Implement TTL caching and 429/timeout handling.

# 16  Machine learning approach and evaluation

Suggested research question: Does combining URL lexical features with threat-intelligence matches and message tactics improve held-out detection compared with rules alone? Research contribution comes from evaluated comparison, not marketing “AI-powered” text.

## Practical implementation

Baseline 1: lexical/domain rules only. Baseline 2: TF-IDF character n-grams + Logistic Regression for URLs. Candidate: Random Forest/Gradient Boosting on engineered URL features.

For text: classify scam tactics with curated Bangla/English examples; start rules, then TF-IDF or multilingual transformer if sufficient labelled data exists.

Keep screenshots OCR optional: process images safely, mask phone/OTP/account details before storage; never silently train on user submissions.

Avoid leakage: deduplicate URLs, split by domain and time where possible, keep entire domains/campaigns from crossing train/test splits.

Use a real holdout: report precision, recall, F1, false-positive rate, confusion matrix and PR-AUC. Compare under class imbalance and distribution shift.

Calibrate or remove numeric confidence percentages; accuracy on a balanced dataset does not imply production accuracy.

Maintain error analysis: newly registered legitimate sites, shortlinks, Bangla spelling variants, payment reminders, noisy OCR and adversarially altered text.

## Proposed test table for dissertation

| Model | URL recall | URL precision | F1 | FPR | Notes |
| --- | --- | --- | --- | --- | --- |
| Rules-only baseline | TBD | TBD | TBD | TBD | Measure on locked test split. |
| Logistic Regression | TBD | TBD | TBD | TBD | Train only after deduplication. |
| Gradient Boosting | TBD | TBD | TBD | TBD | Compare inference time. |
| Hybrid fusion | TBD | TBD | TBD | TBD | Report provider coverage separately. |

No performance scores are fabricated here. Fill this table from your own experiments. The UCI PhiUSIIL dataset is a starting point, not a substitute for recent local samples or ethical collection. [S24]

# 17  Data model and database schema

| Table | Fields (abridged) | Purpose / safeguards |
| --- | --- | --- |
| users | id UUID PK, email unique nullable, password_hash, locale, role, created_at | Guest flows need no row; hashes not passwords in plaintext. |
| scan_requests | id, user_id FK nullable, kind, input_hash, cleaned_domain, status, created_at, expires_at | Store minimum necessary; raw content short TTL/none by default. |
| scan_results | id, scan_id FK, verdict, score_internal, evidence_quality, engine_version, completed_at | Immutable final result or version on recheck. |
| scan_evidence | id, result_id FK, provider, signal_code, strength, details_json, checked_at | Audit provenance; avoid API-prohibited redistribution. |
| provider_calls | id, scan_id FK, provider, status, latency_ms, cache_hit, checked_at | Operational metadata; no tokens or sensitive payloads. |
| scam_reports | id, reporter_user_id nullable, category, subject_hash, masked_value, detail_redacted, review_status, created_at | Never automatically publish allegations. |
| report_attachments | id, report_id FK, object_key, mime, size, expiry, malware_scan | Private object storage; optional P1. |
| moderation_actions | id, report_id FK, admin_user_id FK, action, note, timestamp | Tamper-evident append-only review trail. |
| appeals | id, report_id FK nullable, scan_result_id FK nullable, claimant, grounds, status, resolved_at | Correction/appeal path. |
| feedback | id, scan_id FK, helpful, false_positive_flag, comment_redacted | Quality feedback separate from ground truth. |
| guides | id, slug, locale, title, category, body, published_at | Educational resources. |
| audit_events | id, actor_id nullable, event, resource_type, resource_id, ip_hash, created_at | Access monitoring and incident response. |
| retention_jobs | id, target_type, scheduled_at, finished_at, result | Deletion enforcement, including backups policy. |

## Key relationships & indexes

users 1→N scan_requests, users 1→N scam_reports; scan_requests 1→1 or 1→N scan_results (rechecks), scan_results 1→N scan_evidence; scam_reports 1→N moderation_actions, scam_reports 1→N report_attachments; appeals may reference a report or specific result. Index: scan_requests(input_hash,created_at), scam_reports(review_status,created_at), scan_evidence(provider,checked_at). No unique constraint on the same reported phone across many reports; use normalized fingerprint for deduplication.

# 18  REST API specification

| Method & route | Auth | Responsibility / key payload |
| --- | --- | --- |
| POST /api/v1/check/url | Public rate-limited | {url, consent_external_lookup}; returns scan_id and status. |
| POST /api/v1/check/message | Public rate-limited | {text, locale}; returns scan_id and detected-link count. |
| GET /api/v1/scans/{id} | Token or owner | Returns verdict, evidence[], check_coverage[], action_cards[]. |
| DELETE /api/v1/scans/{id} | Owner/token | Delete eligible retained data; document residual logs. |
| POST /api/v1/reports | Public rate-limited | Submit category, masked target, redacted summary, evidence consent. |
| GET /api/v1/reports/status/{token} | Token | Private report status only, not reviewer personal info. |
| POST /api/v1/feedback | Public rate-limited | User feedback or possible false positive. |
| GET /api/v1/guides | Public | Paginated localized guides and categories. |
| GET /api/v1/guides/{slug} | Public | Guide content and update date. |
| POST /api/v1/auth/login | Registered | Password-based session/OTP login as implemented. |
| GET /api/v1/me/history | Registered | Own minimal history. |
| POST /api/v1/appeals | Public rate-limited | Correction request; private tracking token. |
| GET /api/v1/admin/reports | Moderator | Pending queue with pagination and filtering. |
| PATCH /api/v1/admin/reports/{id} | Moderator | Transition pending→verified/rejected/escalated with reason. |
| GET /api/v1/admin/audit | Administrator | Paginated audit events, access limited. |
| GET /healthz | Internal/public minimal | Health only; no credentials, provider details or secrets. |

## Sample output contract

risk_label: "high_risk" | "caution" | "no_known_threat" | "known_malicious" | "unknown"

decision_reason: list of safe, understandable reasons

evidence: [{type, text, strength, source, observed_at}]

coverage: [{check, status, provider, checked_at}]

recommended_actions: [content keys in selected locale]

scan_id, generated_at, ruleset_version, disclaimer

# 19  Privacy, cybersecurity and abuse prevention

Security is a first-class project deliverable because an anti-scam checker itself can become an unsafe URL fetcher, sensitive-message database or defamatory reporting service. Follow defense-in-depth guidance and document every privileged operation. [S22, S23, S27]

| Threat | Design response | Verification |
| --- | --- | --- |
| SSRF / DNS rebinding | Never fetch arbitrary input URLs in MVP; if later added, use isolated fetch service, reject private/reserved IPs at connect time, restrict egress, validate redirects/DNS/IP. [S22] | Private-IP, rebinding, redirect and IPv6 tests. |
| Malicious screenshot uploads | Allowlisted extensions/MIME/magic bytes, max size, re-encode images, random filenames, private storage, optional malware scan. [S23] | Polyglot, huge file, wrong MIME tests. |
| PII/OTP leakage | Client notice, input masking, no default raw retention, redact logs, separate consent for external services. | Observe network/logs with synthetic secrets. |
| Spam / report brigading | CAPTCHA after threshold, per-IP/user rate-limit, duplicates, manual status, abuse reporting. | Burst and repeated-target tests. |
| False accusation | Do not display a real person/company as “scammer” based solely on reports; appeal and evidence review. | Anonymous allegation goes pending only. |
| Prompt injection via message | Treat user-supplied content as untrusted data, not instructions to assistant; no LLM tool execution. [S27] | Prompts embedded in scam text change no system role. |
| XSS / injection | Encode rendered input, sanitize rich text, parameterized SQL, CSP, CSRF protections. | Automated security tests and manual checks. |
| Account takeover | Hashed passwords, session expiration, role enforcement, MFA for admin, HTTPS, secret management. | Access control and session tests. |
| Third-party outage | Explicit unknown state, TTL cache, circuit breaker, 429 handling. | Simulated 429 and timeout. |
| Data retention | Default temporary records, user deletion path, scheduled expiry and backup policy. | Retention job and restore-check tests. |

## Suggested initial data policy — project proposal

Guest scan raw input: do not persist by default; temporary job body only while processing.

Guest verdict summary: short cache keyed by a salted fingerprint, without full sensitive URL query values.

User-created report: private pending evidence; deletion/retention terms explained at submission.

Optional screenshots: purge after OCR and review expiry unless user explicitly agrees to retention.

Audit logs: restrict access and store masked/IP-derived data as proportionate; set a documented retention schedule.

No user-submitted content used for model training without meaningful opt-in and a re-identification risk review.

Specific retention durations are product policy decisions and must be reviewed against the institution’s rules and any applicable local laws before public deployment.

# 20  Moderation, reporting and appeals

Report statuses: draft → pending → triaged → verified / rejected / needs_more_information → closed. “Verified” should mean staff-verified evidence threshold, not a police finding. Do not share unreviewed reports with external feeds, and do not imply law-enforcement integration. [S05, S20, S21]

## Moderator checklist

1.  Check report category and remove personal/sensitive details.

2.  Deduplicate matching subject and check whether reports are independent.

3.  Compare with at least one trusted source when available.

4.  Decide action based on documented evidence criteria; record reviewer and reason.

5.  Allow a subject/owner to challenge the label; track appeals and corrective actions.

6.  Escalate imminent harm to appropriate official channels as guidance, not an automated police filing.

For Bangladesh, offer links to the relevant official channels rather than claiming direct filing: BGD e-GOV CIRT documents an incident-reporting process for its remit; users may need police or payment-provider reporting depending on the event. [S21]

# 21  Nonfunctional requirements and accessibility

| Dimension | Suggested acceptance target for pilot |
| --- | --- |
| Performance | Local analysis p95 < 1 s; provider-backed simple check p95 < 5 s under normal API availability. Targets, not guarantees. |
| Uptime | Demo objective 99% during evaluation window; monitor provider dependency availability separately. |
| Reliability | No “safe” verdict on provider failure; idempotent retries; stable scan status. |
| Security | HTTPS, no raw secret logging, controlled admin access, SSRF protections, safe headers. |
| Accessibility | Target WCAG 2.2 AA; keyboard support, contrast, responsive zoom and meaningful error text. [S25] |
| Privacy | Guest mode; short TTL; consented upload/provider transfer; user access/delete controls if accounts added. |
| Localization | UTF-8 throughout; RTL not necessary for Bangla; line wraps and mixed-language message tests. |
| Auditability | Each verdict references signals, source and engine version; moderation action history. |
| Observability | Structured low-PII logs and error alerts; p95 latency, provider errors, queued reports. |

# 22  Testing plan and acceptance criteria

| ID | Test condition | Expected safe outcome |
| --- | --- | --- |
| T01 | Known-malicious URL in a valid active feed | Known malicious + source/updated time; never auto-open. |
| T02 | New benign domain with some weak URL signals | Caution or no known threat; not absolute malicious label. |
| T03 | Clean-looking URL while provider times out | Unknown / partial with missing-check disclosure. |
| T04 | URL with localhost, 127.0.0.1 or private IPv6 destination | Rejected from any later network-fetch workflow. |
| T05 | URL with an OTP/email in querystring | Sensitive-data warning; no public remote scan by default. |
| T06 | Bangla message asking for a payment PIN | Appropriate suspicion reasons and local-language action guide. |
| T07 | Ordinary real payment reminder | No automatic scam certainty; contextual evidence check. |
| T08 | Image upload with fake .jpg extension | Rejected by content verification. |
| T09 | 50 identical anonymous reports on legitimate site | Remain pending; rate-limit/dedup; no public accusation. |
| T10 | Admin tries to view another role’s restricted endpoints | 403; auth audit event. |
| T11 | Stored user input includes script markup | Displayed as text, never executed. |
| T12 | User asks to delete saved scan | Authorized deletion or explained retention policy. |
| T13 | False positive appeal | Creates trackable ticket, requires reviewer outcome. |
| T14 | All feature controls navigated by keyboard | Visible focus, predictable tab order, meaningful labels. |
| T15 | Offline/slow mobile network | Retry/unknown state; layout remains usable. |
| T16 | LLM-injection-like text in pasted message | No changes in app permissions/system instructions. |

Testing stack: pytest/Jest unit and API tests, Playwright browser tests, dependency scanner, OWASP-aligned manual security checklist, Lighthouse and accessibility checks. Evaluate classifier on a locked holdout, not only demo URLs.

# 23  MVP delivery roadmap and team plan

| Week | Deliverables | Exit criteria |
| --- | --- | --- |
| 1 — Discovery | Requirements, sketches, source register, threat model, architecture, repo setup. | Supervisor approves P0 and out-of-scope list. |
| 2 — UI foundation | Responsive site, checker inputs, guides, result screen with mock responses. | Keyboard/mobile working and test fixtures visible. |
| 3 — Backend & data | Scan endpoints, validation, scan state, DB migrations. | API contract tests pass; no raw sensitive logs. |
| 4 — Detection baseline | Rules + one eligible known-threat provider + failure states. | Known-threat demo and unknown-outage behaviour. |
| 5 — Text checks | Bangla/English message rules, extracted URLs, explanations. | Happy-path and false-positive test suite. |
| 6 — Reporting/admin | Private report form, queue, review actions, audit. | Unverified report not public; roles enforced. |
| 7 — Quality | Performance, SSRF-safe design review, accessibility, usability, evaluation. | Acceptance tests and metrics appendix complete. |
| 8 — Launch/demo | Deploy, README, diagrams, risk documentation, slides and demo script. | Reproducible live demo with contingency mode. |

## Example 4-person responsibility split

Student A: frontend, responsive UI, localization, accessibility.

Student B: APIs, database, authentication, moderation.

Student C: rules, threat feeds, model experiment and metrics.

Student D: threat model, QA automation, documentation, deployments and demo.

For a solo developer: prioritize URL + message + reporting, leave account, OCR and model training optional. For 4 weeks: compress to Weeks 1, 2–3, 4–6, 7–8 themes and explicitly defer nonessential P1 features.

# 24  Budget, deployment and operations

| Item | Student pilot option | Expense guidance (illustrative; verify provider rates) |
| --- | --- | --- |
| Code hosting | GitHub repo + free-tier web deployment if currently available | Could be $0 for a small demo, subject to usage/caps. |
| Database | Managed Postgres free allowance or local Postgres in demo | $0 initially if a free offering fits; paid scale varies. |
| Backend/API | Single app server/free quota or low-cost VPS | Plan $0–$15+/month, dependent on resource and provider. |
| Domain | Optional; free platform subdomain for evaluation | Custom domain renewal generally extra. |
| Threat intelligence | Eligible non-commercial Google Safe Browsing + source-limited feeds | Review every licence, quota, attribution and privacy clause. |
| OCR/AI | Local Tesseract/client QR; optional external AI later | Local is lower cash cost; cloud charges may accrue. |
| Monitoring | Free logs/uptime basic tools | Keep PII out of third-party logs. |
| Storage | Private image storage only if uploads enabled | Storage and bandwidth need quotas and deletion policy. |

Illustrative budget assumption: a small academic demonstration may operate close to US$0/month on free allowances, excluding optional custom domain and paid AI/scanning. A deployed system that handles large traffic, images or commercial traffic will cost more. This is a planning scenario, not a verified current quote. Review live vendor terms before purchase.

## Deployment checklist

Separate .env secrets from repository; rotate test keys; least-privilege accounts.

Use migration scripts and sanitized seed demo data, not real victims’ messages.

Set error budgets, request limits and provider timeouts.

Document backups, restore test and exact data retention/expiry.

Collect anonymous usage counts; display privacy policy/contact page.

Lock package versions, enable dependency updates and deploy rollback.

# 25  Demo script, evaluation, and viva preparation

## 7-minute examiner demo sequence

1.  0:00–0:45 — Problem and two competitor insights, plus key distinction of website versus phone blocker.

2.  0:45–1:30 — Homepage, accessibility toggle/locale and guest URL scanner.

3.  1:30–2:30 — Known-malicious test fixture; explain exact-match evidence + time + next steps.

4.  2:30–3:15 — Safe-looking test fixture with provider timeout → “unable to determine,” not green.

5.  3:15–4:10 — Bangla/English suspicious message analysis and extracted-link check.

6.  4:10–5:00 — Report a suspected scam; open pending queue; reviewer approves/rejects with log.

7.  5:00–6:00 — Architecture, data model, security safeguards and external-provider limits.

8.  6:00–7:00 — Classifier metrics (real numbers only), limitations and future extension plan.

## Sample demonstration fixtures (fictitious and offline)

| Demo | Synthetic input | Purpose |
| --- | --- | --- |
| High-risk message | “Pay a verification fee immediately and send your OTP to claim a scholarship.” | Tactics: urgency + upfront fee + OTP request. |
| Benign message | “Your lecture begins at 10:00 AM. Check the class portal you already use.” | Demonstrate restrained reasoning and low-risk content. |
| Fictitious suspicious URL | https://login-college-pay.example.invalid/confirm | Use strictly reserved .invalid hostname; simulate threat result locally. |
| Missing coverage | Threat provider returns 429 / timeout fixture | System produces explicit “unknown/partial check”. |

Never test by intentionally visiting live phishing pages on a normal laptop or submitting a person’s sensitive link to public scanners. Use synthetic fixtures, stable offline replay data and consented provider calls.

## Likely viva questions

| Question | Short answer idea |
| --- | --- |
| Why not use AI alone? | Threat lists and rules provide accountable evidence; ML adds a hypothesis that must be measured; both can be wrong. |
| How do you prevent false positives? | Evidence thresholds, caution states, source timestamps, human moderation and appeals. |
| Why is a negative lookup not safe? | Known threat lists are incomplete and emerging scam URLs may not yet be listed. [S10] |
| Why no automatic call blocking? | A regular web app does not have native phone/SMS interception privileges. |
| Where is your original contribution? | Original integrated workflow, local-language risk explanations, auditable moderation and evaluation. |
| How is data privacy protected? | Guest scan, minimal storage, upload consent, redacted logs, expiry and no public raw URLs. |
| What makes research reproducible? | Pinned datasets/splits, recorded rules and tests, confusion matrix, source register. |

# 26  Risks, future roadmap and naming

| Risk / misconception | Mitigation / decision |
| --- | --- |
| Existing ScamShield name / confusion | Treat title as provisional; consider original alternatives such as “FraudLens”, “ScamAware BD”, or “TrustCheck”, each needing independent availability and legal checks. |
| Claims of government or bank affiliation | Use an “independent student project” disclaimer, no copied seals or implied official endorsements. |
| False confidence from “safe” label | Use “No known threat found”; list not-checked items; caution with new domains. |
| Over-scoped feature list | Ship P0, not unimplemented “AI deepfake/voice scan” banners. |
| Potential provider policy violations | Record API licence, quotas and retention restrictions before calls. |
| Incomplete training data | Disclose sampling bias, concept drift and limitations in findings. |
| Malicious URL and file ingestion | Avoid arbitrary fetch in MVP; strict private image processing if P1 added. |
| Unverified public accusations | Human review, evidence standards, appeals and data minimization. |
| Competing with mature products on accuracy | Differentiate on approachable UX, education and trust—not unsupported accuracy claims. |

## Long-term roadmap

Stage 1: P0 web MVP + evaluated baseline.

Stage 2: Bangla-first OCR/QR, account controls, appeals, user feedback, admin trends.

Stage 3: opt-in browser extension, safe isolation-backed page scan, brand-monitoring pilots and partnerships.

Stage 4: external audits, robust privacy/legal review, model monitoring and ongoing threat-feed operations.

# 27  Source register and evidence notes

All links below are original vendor, government, standards or dataset sources. Accessed/verified for this research on 10 October 2026. Product availability, provider limits and terms may change; recheck before implementation. Bracket citations in the document refer to the codes below.

[S01] Anti-Phishing Working Group — Phishing Activity Trends (Q2 2026 summary). https://apwg.org/trendreports

[S02] FBI — 2025 IC3 annual report press release (6 Apr 2026). https://www.fbi.gov/news/press-releases/cryptocurrency-and-ai-scams-bilk-americans-of-billions

[S03] GovTech Singapore — ScamShield suite and capabilities (28 Jul 2026). https://www.tech.gov.sg/products-and-services/for-citizens/scam-prevention/scamshield/

[S04] Singapore ScamShield — What is ScamShield. https://www.scamshield.gov.sg/about-scamshield/what-is-scamshield/

[S05] ScamShield guide — Checks, reports and official report distinction. https://guide.scamshield.gov.sg/using-scamshield/submit-a-scam-report

[S06] Bitdefender — Scamio product details and accepted content. https://www.bitdefender.com/en-us/consumer/scamio

[S07] ScamAdviser — Trust Score algorithm explainer. https://www.scamadviser.com/articles/scamadviser-algorithm-explainer

[S08] VirusTotal — Public vs premium API rules and limits. https://docs.virustotal.com/reference/public-vs-premium-api

[S09] Google Developers — Safe Browsing v5 reference; non-commercial. https://developers.google.com/safe-browsing/reference

[S10] Google Cloud — Web Risk overview, limitations and privacy. https://docs.cloud.google.com/web-risk/docs/overview

[S11] urlscan.io — API docs, scan visibility and privacy cautions. https://urlscan.io/docs/api/

[S12] Bolster — CheckPhish technical overview. https://bolster.ai/kbarticles/whats-checkphish

[S13] PhishTank — Check URL API guidance. https://phishtank.org/api_info.php

[S14] OpenPhish — Community vs premium phishing feeds. https://openphish.com/phishing_feeds.html

[S15] URLhaus / abuse.ch — Malware URL scope and API. https://urlhaus.abuse.ch/api/

[S16] Netcraft — Browser extension and reporting. https://www.netcraft.com/resources/apps-and-extensions/browser-extension

[S17] Malwarebytes — Browser Guard features. https://www.malwarebytes.com/browserguard

[S18] Norton — AI scam protection / Genie. https://us.norton.com/feature/ai-scam-protection

[S19] Truecaller — Caller ID and spam protection. https://www.truecaller.com/

[S20] US FTC — ReportFraud process and reporting. https://consumer.ftc.gov/media/how-report-fraud-reportfraudftcgov

[S21] BGD e-GOV CIRT — Incident reporting for Bangladesh. https://www.cirt.gov.bd/incident-reporting/

[S22] OWASP — SSRF Prevention Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/Server_Side_Request_Forgery_Prevention_Cheat_Sheet.html

[S23] OWASP — File Upload Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/File_Upload_Cheat_Sheet.html

[S24] UCI ML Repository — PhiUSIIL Phishing URL (Website) dataset. https://archive.ics.uci.edu/dataset/967/phiusiil+phishing+url+dataset

[S25] W3C — WCAG 2.2 recommendation. https://www.w3.org/TR/WCAG22/

[S26] NIST — AI Risk Management Framework. https://airc.nist.gov/airmf-resources/airmf/

[S27] OWASP — LLM Prompt Injection Prevention. https://cheatsheetseries.owasp.org/cheatsheets/LLM_Prompt_Injection_Prevention_Cheat_Sheet.html

[S28] ScamAdviser — FAQ and trust-score corrections. https://www.scamadviser.com/faq

[S29] urlscan.io — Public/free and private scan quota/pricing. https://urlscan.io/pricing/

[S30] Malwarebytes — Scam Guard Lite and September 2026 browser features. https://www.malwarebytes.com/blog/product/2026/09/new-browser-guard-features-add-protection-before-and-after-you-click

## Evidence limitations and final recommendation

This report uses documentary claims from provider websites and public documentation rather than controlled product testing. It cannot verify every hidden feature, internal algorithm, real-time vendor price, regulatory approval, regional rollout or vendor detection accuracy. Competitor “opportunities” therefore identify student-project possibilities rather than proven shortcomings. The recommended college project is a completed and evaluated P0 experience—not a broad, unvalidated AI security promise.

Final build recommendation: start with URL checking + message analysis + evidence-backed explanations + report moderation. Add screenshot OCR and Bangla optimization once that core is tested. Present the platform as “independent, educational, decision-support software,” not official protection or a guarantee.